## Slide 1: Health Services Enterprise (HSE) Release 1 - The Exchange - Recommendations for 01Oct Scope - May 29th, 2013
Mike Maslack
Program Manager - Health Services Enterprise
mike.maslack@partner.state.vt.us
Enroll, Operate, Optimize

## Slide 2: Contents
Summary of Changes
Overview
Recommended Scope
Business Architecture & Capabilities
Illustrations
  Customer Support Principles
  Notices
  Self-Attestation Illustration
  Identity Management Illustration
  Master Data Management Illustration

## Slide 3: Summary of Changes
This analysis, when measured by the RTM contents, shows less than 5% change recommended:

## Slide 4: Overview

## Slide 5: Analysis Background
Objectives:
  Define what’s in and out of the 01October release of the Exchange
  Inform System Design artifacts and FDDR
Participants:
  Melissa Boudreault, Matt Kristin (CGI), Paul Knollman (Oracle), Justin Tease (SoV), Mike Maslack (Desai/SoV)
Guiding Principle - Enable an Enrollment-driven framework of capabilities for the Exchange:
  01Oct2013: Enrollment
  01Jan2014: Operation
  Post-Jan 2014: Optimization

## Slide 6: Analysis Background
Inputs used to inform the analysis:
  BPM inventory
  Business Lead must-haves (October or later)
  Policy must-haves (October or later)
  Impacts of manual process work-arounds
  Capability mapping
    Out of the box
    Configurable
    Customizable (existing + new module)
    Out of scope
  RTM inventory
  Business architecture
From HBE analysis
From CGI analysis

## Slide 7: Plan for Closure
Objective: Approval of 01Oct scope by eod Wednesday (late)
Next Steps
  Thursday 30May
    Publication of final Scope package (ppt and RTMs) to BLs and Leadership
  Friday 31May
    Scope package will go to Change Control process unless issues are raised by HBE Leadership to cause delay
Follow-on
  Briefings with ACCESS Remediation team (workshop 10Jun week)
  Inform system design artifacts, FDDR and project plans/resources

## Slide 8: HBE Scope and Hierarchical Mapping
Deliverables
for current
Scope
exercise
Business Processes are the foundation for HBE Scope
All major HBE artifacts will be mapped and have relationship to Scope
Scope Hierarchy & Mapping
  HBE Business Objectives
  CMS Blueprint & Supplemental Guidelines
  Business Process Models (BPM)
  Stakeholder Business Requirements (RTM)
  OneGate/CGI & SOV Infrastructure/Platform Solution
  Test Scripts
  User Acceptance

## Slide 9: Recommended scope

## Slide 10: Components of Recommendations
Decomposed and reconstructed look at Exchange processes
CUSTOMER SUPPORT
ISSUERS
FINANCIAL MANAGEMENT & PREMIUM PROCESSING
PLAN MANAGEMENT
BROKERS/NAVIGATORS
ELIGIBILITY & ENROLLMENT

## Slide 11: Customer Support
What’s in Oct
Siebel CRM for Service Request Mgt
  One Queue, Five Workflows
    Appeals
    Eligibility Re-determination
    SR Escalation
    Application Siebel State Transition Model
    SR Siebel State Transition Model
  Type, Area and Sub-Area classification
  Enrollment Notices
  Basic Service Request processing
  Basic Reporting
    Call and Service Request ‘counts’
    Base Service Analytics module
OneGate CRM and Portal
Call receipt and tracking in Maximus as-is
  Call type = Maximus for non-HBE calls
‘Navigator’-like assistance functions
Manual processes for:
  Escalation, Appeals and Grievances
  Assignment of Service Request
  Search and Scripts
What’s after Oct
Telephony integration
Advanced Customer Service workflows and routing
Advanced Service Request processing
Auto Escalation Management
Auto Workflow for Appeals and Grievances
Auto Assignment Manager
Auto Activity Plans
Advanced Service Analytics
Regarding 01Sept. Capabilities:
  Call tracking in existing system
  Manual Service Request tracking
  Fixed information gathering, with bulk load to Siebel 01Oct for historical view

## Slide 12: Plan Management
What’s in Oct
Unchanged
What’s after Oct
Unchanged
Regarding Plan Mgt Scoping:
  Scope for Plan Mgt was fixed by State in Dec/2012, to include support for manual processes with SERFF

## Slide 13: Financial Management and Premium Processing
What’s in Oct
Premium Processing
  Credit Cards
  ACH/Bank Routing
  Check
Manual Refunds to Individual and Employer
Premium Assistance Calculation
Basic Enrollment Reporting
Updates to GL, to include codes sufficient to enable HBE reporting from Vision
APTC/CSR for Fed & State
VCSA and VPA for State
Carrier Payments
What’s after Oct
Hierarchical Payments (Payment processing sequence)
Reconciliations
Advanced Reporting
Advanced Analytics
Annual FCSR Reconciliation
NSF Processing

## Slide 14: Issuers, Brokers and Navigators
What’s in Oct
Accept, Validate and Reconcile Enrollments
Remittance
Premium Reconciliation
Issuer CSR teams, orchestrating with SoV
What’s after Oct
Nothing Explicitly Delayed
What’s in Oct
Functioning as an Assister for Enrollments
What’s after Oct
Nothing Explicitly Delayed
Issuers
Brokers and Navigators

## Slide 15: Eligibility and Enrollment, Individual
What’s in Oct
Eligibility
  Community (QHP) and Public (MAGI Medicaid / CHIP) Plans
  New + Existing (via ACCESS Remediation) data
  Automated Eligibility Rules for Federal + State
    Integration with CMS
    Self-Attestation when Federal Hub unavailable (see Backup Material for details)
    No integration with State databases except ACCESS
  Limited ACCESS Integration
    MMIS Plans
    HBE to ACCESS Feed for MAGI updates
    ACCESS to HBE Load for MAGI eligible
Enrollment
  Input, Validation and Correction on-line
  Plan Selection and Pricing
  Carrier Enrollment
  Initial Payments
  Carrier QHP Reconciliation
What’s after Oct
State Interfaces
Expanded Access Remediation
Regarding MAGI Medicaid/CHIP:
MAGI Medicaid/CHIP eligibility determination will begin in HBE on 01Oct.
  Anyone seeking Medicaid coverage for 4Q13 will be politely directed to existing state systems
MAGI Medicaid/CHIP enrollment applications will be accumulated in HBE until late Dec, at which time they are shipped to ACCESS for actual enrollment processing for 01Jan
HBE will implement periodic updates to ACCESS for any changes to client demographic data
ACCESS will implement a 9-month-long monthly transition for existing MAGI Medicaid/CHIP-eligible to HBE, as their renewal dates come near
All MAGI Medicaid/CHIP-eligible clients are moved to HBE as the system-of-record by year-end 2014

## Slide 16: Eligibility and Enrollment, Small Business adders
What’s in Oct
Eligibility
  Employer Eligibility (50)
Enrollment
  Employer Plan Selection (full choice)
  Employee Roster
  Employee Enrollment Status
  Employer Contribution
  Initial Payment
What’s after Oct
Nothing Explicitly Delayed

## Slide 17: Business architecture

## Slide 18: Business Architecture Typical for Health Services Enterprise (HSE)
Business Intelligence
IRS
DHS
SSA
HHS
DMV
Equifax
Data Quality Services
Enterprise Financials
Enrollment
Benefits Summary
Plans / Rates
Premium
Processing
Data Management
Integrated Eligibility Social Services
Business
Rules
Policy
Modeling
Federal
Rules
Vermont
State Rules
Employers
Vermonters
Carriers
State Workers
Web
Phone, IVR
Email
Text
Chat
Local Office
Web
Phone, Fax, IVR
Email, Imaging
Local Office
Marketing
Government Benefit Programs (TANF, SNAP, Medicaid, CHIP, ERDC, Other)
Health Insurance Exchange
Screening
Application
Intake
Verification
Eligibility
Benefit Plan
Service Plans
Provider Mgt.
Premium Billing
Enrollment
Screening
Carrier / Plan Mgt.
Subsidy Calculation
Integrated Eligibility
Premium Collection
Eligibility
State Managed Offerings (Eligible for Federal Subsidiaries)
Activity Management
SR Management
Workflow
CRM Call Center Case Management
Investigations & Appeals
Health Benefits Exchange (Individual / Small Business)
Appeal
Decision
Employer
Reporting
Service
Request Mgt
Investigations & Appeals
Workflow &
Queues
Call Center & Case Mngt
CTI & IVR
Portals: Vermonters, Employers, Employees, Navigators, Brokers, State Workers
Secure
Messages
MAGI
Enrollment
Collaboration
Options
Subsidy & Tax Calculations
Change of
Circumstance
Eligibility
Determination
Common
Information
Case Management
Electronic
Transactions
Federal Data Services Hub
Insurance
Carriers
Real Time
Define
Household
Side by Side
Compare
QHP Insurance
Shopping
MAGI
Rules
Qualified
Health
Plan Rules
Content Management
Document & Image
Workflow
Enterprise Storage
Financial Notices
Enrollment Notices
Notice
Rules & Mgmt
MAGI Insurance
Shopping
QHP
Enrollment
Individual
Security
Security to view
others Info
Anonymous
Browsing
Outreach &
Education
Submit
Documentation
Account View
Payments
Near Real Time
Batch
Identify & Access Mgt
Data (at Rest)
Data (in Motion)
Enterprise Security
Dashboards
AdHoc & Scheduled
Reporting
Transactional Reporting
Invoicing and Payments
Subsidy Management
Carrier Payments
Audit & Controls
Financial Accounts
Financial Reporting
Structured Data
Un-Structured Data
System
Auditing
& logging
Standardization
& Quality
System
Identifiers
SOA
ETL
MDM
Enterprise Integration Services

## Slide 19: Business Architecture HSE Release 1 - 01Oct2013
LEGEND
Business Intelligence
IRS
DHS
SSA
HHS
DMV
Equifax
Data Quality Services
Enterprise Financials
Enrollment
Benefits Summary
Plans / Rates
Premium
Processing
Data Management
Integrated Eligibility Social Services
Business
Rules
Policy
Modeling
Federal
Rules
Vermont
State Rules
Employers
Vermonters
Carriers
State Workers
Web
Phone, IVR
Email
Text
Chat
Local Office
Web
Phone, Fax, IVR
Email, Imaging
Local Office
Marketing
Government Benefit Programs (TANF, SNAP, Medicaid, CHIP, ERDC, Other)
Health Insurance Exchange
Screening
Application
Intake
Verification
Eligibility
Benefit Plan
Service Plans
Provider Mgt.
Premium Billing
Enrollment
Screening
Carrier / Plan Mgt.
Subsidy Calculation
Integrated Eligibility
Premium Collection
Eligibility
State Managed Offerings (Eligible for Federal Subsidiaries)
Activity Management
SR Management
Workflow
CRM Call Center Case Management
Investigations & Appeals
Health Benefits Exchange (Individual / Small Business)
Appeal
Decision
Employer
Reporting
Service
Request Mgt
Investigations & Appeals
Workflow &
Queues
Call Center & Case Mngt
CTI & IVR
Portals: Vermonters, Employers, Employees, Navigators, Brokers, State Workers
Secure
Messages
MAGI
Enrollment
Collaboration
Options
Subsidy & Tax Calculations
Change of
Circumstance
Eligibility
Determination
Common
Information
Case Management
Electronic
Transactions
Federal Data Services Hub
Insurance
Carriers
Real Time
Define
Household
Side by Side
Compare
QHP Insurance
Shopping
MAGI
Rules
Qualified
Health
Plan Rules
Content Management
Document & Image
Workflow
Enterprise Storage
Financial Notices
Enrollment Notices
Notice
Rules & Mgmt
MAGI Insurance
Shopping
QHP
Enrollment
Individual
Security
Security to view
others Info
Anonymous
Browsing
Outreach &
Education
Submit
Documentation
Account View
Payments
Near Real Time
Batch
Identify & Access Mgt
Data (at Rest)
Data (in Motion)
Enterprise Security
Dashboards
AdHoc & Scheduled
Reporting
Transactional Reporting
Invoicing and Payments
Subsidy Management
Carrier Payments
Audit & Controls
Financial Accounts
Financial Reporting
Structured Data
Un-Structured Data
System
Auditing
& logging
Standardization
& Quality
System
Identifiers
SOA
ETL
MDM
Enterprise Integration Services
Automated
Basic
Automation
Manual
Out of Scope

## Slide 20: Business Architecture Platform Components HSE Release 1 - 01Oct2013
Business Intelligence
Fed
Hub
SERFF
Data Quality Services
Enterprise Financials
Carrier
Systems
Premium
Processing
Data Management
Integrated Eligibility Social Services
Business
Rules
Oracle
Policy
Modeling
Natural
Languate
Rule Author.
Employers
Vermonters
Carriers
State Workers
Web
Phone, IVR
Email
Text
Chat
Local Office
Web
Phone, Fax, IVR
Email, Imaging
Local Office
Marketing
Government Benefit Programs (TANF, SNAP, Medicaid, CHIP, ERDC, Other)
Health Insurance Exchange
Screening
Application
Intake
Verification
Eligibility
Benefit Plan
Service Plans
Provider Mgt.
Premium Billing
Enrollment
Screening
Carrier / Plan Mgt.
Subsidy Calculation
Integrated Eligibility
Premium Collection
Eligibility
State Managed Offerings (Eligible for Federal Subsidiaries)
Activity Management
SR Management
Workflow
CRM Call Center Case Management
Investigations & Appeals
Health Benefits Exchange (Individual / Small Business)
Call Center & Case Mgt
Maximus
CTI & IVR
Portals: Vermonters, Employers, Employees, Navigators, Brokers, State Workers
Common
Information
Oracle Siebel CRM
Electronic
Transactions
Federal Data Services Hub
Insurance
Carriers
Exeter OneGate - Integration
Exeter OneGate
Oracle
Policy
Automation
Exeter
OneGate -
Rules
Content Management
Oracle WebCenter
Thunderhead NOW
Notice Rules & Mgmt
LifeRay
Portal
OneGate
Jellyvision
Oracle SOA Suite
Oracle Identity Management Suite
Enterprise Security
Oracle Business
Intelligence Suite
Benassiance
Vision
Oracle Master
Data
Management
Oracle
Data
Quality
Oracle ODI
Enterprise Integration Services
Public Sector
Base
Oracle Siebel
Partner
Management
Health Insurance
Base
eService
Oracle Database
Oracle ASO
LEGEND
Oracle
Exeter
OneGate
Manual
External

## Slide 21: HBE Capability Model: Call Center - 01Oct2013

## Slide 22: HBE Capability Model: Enrollment & Eligibility - 01Oct2013

## Slide 23: HBE Capability Model: Financial Management - 01Oct2013

## Slide 24: Backup Material

## Slide 25: Call Center Guiding Principles Adopted
Error on the side of the Vermonter (Customer)
Enable a holistic view of the customer, recording all touch points (all interactions)
Reduce activities to “One and Dones” when possible
Push work up front in the process enabling downstream workers to leverage the good work of intake activities
Do not create unassociated artifacts – link all activities and documents to a Service Request or Case unless it is a One and Done
Triage and funnel all service work to Level 1 responders and transfer to Level 2 and 3 Specialty Responder Groups as needed
Focus on Case Management from the start. Manage the call as the beginning of a Case or addition to an existing Case
Majority of reporting will be performed by queries surrounding two state transition models (Applications and Service Requests)
Escalations are manual at first and then automated as Call Center operations are stabilized
Recognize the Customer at the earliest opportunity in each interaction. Identify, Authenticate and Authorize the Caller at the earliest possible time. Follow with the need for the call. Then “type” the call for processing.
Develop consistent, standard processes across all Channels and Business Units. Standardization produces efficiency and effectiveness. Use of one offs and free form text should be limited.
Place information in data fields and limit use of Notes to specifics of the Case that cannot be captured in data fields. Use drop down lists (LOVs) for data since reporting is enabled. Do not use “Other” without reason codes. Limit drop downs to 8 values for quick response.
Establish a central, single customer data repository
Develop results-based metrics to evaluate business processes and customer interactions and act upon the results

## Slide 26: Initial HBE Automation for Customer Support
5 Automated WorkFlows addressing
(1) Appeals
(2) Eligibility Re-determination (from both OneGate and Siebel)
(3) SR Escalation
(4) Application Siebel State Transition Model
(5) SR Siebel State Transition Model
This assumes that a Customer Support CSR will be able to
Complete and submit an incomplete, non submitted application in the OneGate Portal
Resubmit/resolve an eligibility decision based upon new or corrected information and use the OneGate (OPA) rules determination engine launched form Siebel

## Slide 27: SOV HBE Noticing
Notices will be delivered for the initial release (10/01) to support enrollment:
    OneGate/Thunderhead automated delivery based upon predetermined rules
      Predetermined, approved notices and notice rules will be stored in Thunderhead
      OneGate /Siebel will call Thunderhead to create a notice and deliver
    WebCenter Content Management System will store Notices and may be retrieved using One/Gate Siebel by a Call Center or SOV or authorized worker
    Notices have the option to be delivered via letter and email, or both (note some notices cannot be sent via email due to legal or compliance reasons)
    Notices can be configured to automatically deliver attachments
    Free form text will be limited and should be avoided for formal or legal correspondence.
When a Notice is generated Siebel will be updated with an Activity record linking the Notice for future reference by the call Center CSR or SOV staff worker.

## Slide 28: Self-Attestation Illustration for Eligibility (1 of 2)

## Slide 29: Self-Attestation Illustration for Eligibility (2 of 2)

## Slide 30: VT HBE IDs - Basic, Created by Individual

## Slide 31: VT HBE IDs Individual & Employee

## Slide 32: VT HBE IDs, Changes Administrative & Change of Circumstance

## Slide 33: HBE Master Data Management (MDM) 01Oct2013
For October, the base requirement is focused around two items:
  Establishing the technical foundation and prepare for future expansion
  Tracking of Person and external Organization Identifiers